## Slide 1: Internet and web technology(IT-652)
GROUP-18:
PRIYA SATBHAYA(14/IT/17)
M.SRI HARSHA(14/IT/38)
N.VINEETH KUMAR(14/IT/44)

## Slide 2: DAY-1(18/01/2017)
Implemented a little CSS.
Login page is made for student.
Created a simple HTML form for student registration.

## Slide 3: Next week PLAN (25/01/2017)
Separate the view for student and administrator.
Complete the CSS part for all the four pages.
Create login and registration form for admin.

## Slide 4: DAY-2(25/01/2017)
Login and registration page is made for admin.
Separated the view for Student and Admin.
Completed the CSS part.

## Slide 5
Work done by Priya
Implemented the CSS part for Admin registration form.
Implemented the CSS part for Admin login page.
Design and content planning.

## Slide 6
Work done by Sri Harsha
Implemented the CSS part for student registration form.
Implemented the CSS part for student login page.
Design and content planning.

## Slide 7
Work done by Vineeth
Implemented the HTML part for Admin Registration and login form.
Implemented the HTML part for student registration and login form.
Design and content planning.

## Slide 8: Next week PLAN (08/02/2017)
Create a homepage.
Implement CSS for the home page
Link the home page to other 4 pages.

## Slide 9: DAY-3(08/02/2017)
Implemented HTML and CSS
Linked it to other 4 pages
Made some changes in previous pages CSS
CREATED A MAIN PAGE

## Slide 10
Work done by Priya
Implemented the CSS part for Admin registration form.
Implemented the CSS part for Admin login page.
Design and content planning.

## Slide 11
Work done by Sri Harsha
Created the Home page and added CSS
Made changes in the CSS part of registration and Login forms.
Design and content planning.

## Slide 12
Work done by Vineeth
Implemented the HTML part for Admin Registration and login form.
Implemented the HTML part for student registration and login form.
Design and content planning.

## Slide 13: Next week PLAN (15/02/2017)
Validation of the Registration forms
Validation of Login forms