## Slide 1: Internet and web technology(IT-652)
GROUP-18:
PRIYA SATBHAYA(14/IT/17)
M.SRI HARSHA(14/IT/38)
N.VINEETH KUMAR(14/IT/44)

## Slide 2: DAY-1(18/01/2017)
Implemented a little CSS.
Login page is made for student.
Created a simple HTML form for student registration.

## Slide 3: Next week PLAN (25/01/2017)
Separate the view for student and administrator.
Complete the CSS part for all the four pages.
Create login and registration form for admin.

## Slide 4: DAY-2(25/01/2017)
Login and registration page is made for admin.
Separated the view for Student and Admin.
Completed the CSS part.

## Slide 5
Work done by Priya
Implemented the CSS part for Admin registration form.
Implemented the CSS part for Admin login page.
Design and content planning.

## Slide 6
Work done by Sri Harsha
Implemented the CSS part for student registration form.
Implemented the CSS part for student login page.
Design and content planning.

## Slide 7
Work done by Vineeth
Implemented the HTML part for Admin Registration and login form.
Implemented the HTML part for student registration and login form.
Design and content planning.

## Slide 8: Next week PLAN (08/02/2017)
Create a homepage.
Implement CSS for the home page
Link the home page to other 4 pages.

## Slide 9: DAY-3(08/02/2017)
Implemented HTML and CSS
Linked it to other 4 pages
Made some changes in previous pages CSS
Created a Main Page

## Slide 10
Work done by Priya
Implemented HTML for home page.
Made changes in navigation bar of home page.
Design and content planning.

## Slide 11
Work done by Sri Harsha
Added CSS to home page.
Made changes in the CSS part of registration and Login forms.
Design and content planning.

## Slide 12
Work done by Vineeth
Linked home page with rest of the forms.
Made change in HTML and CSS part of all pages.
Design and content planning.

## Slide 13: Next week PLAN (15/02/2017)
Validation of the Registration forms
Validation of Login forms
Revamping previous pages CSS

## Slide 14: DAY-4(15/02/2017)
Validation is done for all the pages
Navigation bar is made common to all the pages
Auto fill for all the forms is done using JS
Added Checkboxes in Student registration form

## Slide 15
Work done by Priya
Done Validations for Student Registration and Login pages.
Enabled the Auto-fill option using JavaScript.
Design and content planning.

## Slide 16
Work done by Sri Harsha
Done validations for Admin registration and Login pages.
Made Navigation bar common to all the pages.
Design and content planning.

## Slide 17
Work done by Vineeth
Made some changes in the HTML and CSS part of main page.
Implemented the checkboxes in Student registration page.
Design and content planning.

## Slide 18: Next week PLAN (15/02/2017)
Create a Database using mySQL
Connect frontend to Backend.
Revamping previous pages CSS

## Slide 19: DAY-5(01/03/2017)
A new database is created using MySQL
Connection and insertion of data into database is done
Line-by-Line validation is done
Revamped previous pages CSS
Image upload option is added

## Slide 20
Work done by Priya
Line-by-Line Validation is done using JavaScript (onfocusin() and onfocusout()).
Table manipulation in MySQL and database connection.
Design and content planning.

## Slide 21
Work done by Sri Harsha
Setting up a local host and creation of Database using MySQL.
Connections to the database from admin and Student registration forms is done.
Design and content planning.

## Slide 22
Work done by Vineeth
Added the image field and applied CSS.
Admin table manipulation and database connection.
Design and content planning.

## Slide 23: Next week PLAN (08/03/2017)
Authentication will be done
User profile will be created
Reset button will be added in all forms